## Slide 1: Understanding the Manifesto for Agile Software Development
Jay Smith
Microsoft ASP .NET MVP
PMO Architect and Evangelist
Tyson Foods, Inc.

## Slide 2: Agenda
The Beginning of Agile
Manifesto for Agile Software Development
  Individuals and interactions over Process and Tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
Some Agile Principles
Summary
Resources

## Slide 3: The Beginning of Agile
February 11-13, 2001 Snowbird Sky Resort, Utah
Extreme Programming
SCRUM
DSDM
Adaptive Software Development
Crystal
Feature-Driven Development
Pragmatic Programming
Notes: On February 11-13, 2001, at The Lodge at Snowbird ski resort in the Wasatch mountains of Utah, seventeen people met to talk, ski, relax, and try to find common ground and of course, to eat.
What emerged was the Agile Software Development Manifesto.
This get together included representatives from Extreme Programming, SCRUM, DSDM, Adaptive Software Development, Crystal, Feature-Driven Development, Pragmatic Programming, and others sympathetic to the need for an alternative to documentation driven, heavyweight software development processes convened.
Calling themselves the Agile Alliance, this group of independent thinkers about software
development, and sometimes competitors to each other came together and produced the Manifesto for Agile Software Development.

## Slide 4: Manifesto for Agile Software Development
We are uncovering better ways of developing
software by doing it and helping others do it.
Through this work we have come to value:
Individuals and interactions over process and tools
Working Software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
That is, while there is value on the items on the right, we value the items on the left more.

## Slide 5: Manifesto for Agile Software Development
Individuals and interactions over process and tools
Notes: People are the most important ingredient of success. A good process will not save a project from failure if the team doesn’t have strong players, but a bad process can make even the strongest of players ineffective. Even a group of strong players can fail badly if they don’t work as a team.
A strong player is not necessarily an ace programmer. A strong player may be an average programmer but someone who works well with others. Working well with others – communicating and interacting – is more important than raw programmer talent.
A team of average programmers who communicate well are more likely to succeed than is a group of superstars who fail to interact as a team.
Tools can be very important to success. Compilers, interactive development environments, source control systems, and so on, are all vital to the functioning of a team of developers. However, tools can be overemphasized. An overabundance of big, unwieldy tools is just as bad as lack of tools.
Start small. Don’t assume that you’ve outgrown a tool until you’ve tried it and found that you can’t use it. Instead of buying the top of the line source code repository, try a free one instead. Use it until you demonstrate that you’ve outgrown it.
Before you buy team licenses for the best computer-aided
Building the team is more important than building the environment. Many teams and managers make the mistake of building the environment first expecting the team to get auto-magically. Instead create the team, and let them configure the environment on the basis of need.

## Slide 6: Manifesto for Agile Software Development
Martin’s First Law of Documentation
Produce no document unless its need is immediate and significant
Working software over comprehensive documentation
Notes: Software without documentation is a disaster.
Code is not the ideal medium for communicating the rational and structure of a system. Rather the team needs to produce human readable documents that describe the system and the rationale for design decisions.
However too much documentation is worse than too little. Huge software documents take a great deal of time to produce, and over time are not accurate representations of the software it was used to produce.
It is always a good idea for the team to write and maintain a short rationale and structure document. But that document needs to be short and salient.
Short: means one to two dozen pages at most.
Salient: it should discuss the overall design rationale and only the highest-level structures in the system.
The two documents that are the best for transferring information to new team members is the code and the team. The code does not lie about what it does. It may be difficult to extract rationale and intent from the code, but the code is the only unambiguous source of information.
The team holds the ever changing roadmap of the system in it members’ heads. The fastest and most effective way to put that roadmap on paper and transfer it to others is through human-to-human interaction.
Many teams have gotten hung up in the pursuit of documentation instead of software.
Martin’s First Law of Documentation:
Produce no document unless its need is immediate and significant

## Slide 7: Manifesto for Agile Software Development
Customer collaboration over contract negotiation
Notes: Successful projects involve customer feedback on a regular and frequent basis. Rather than depending on a contract, or a statement of work, the customer of the software works closely with the development team, providing frequent feedback on its efforts.
A contract that specifies the requirements, schedule, and cost of a project is fundamentally flawed. In most cases, the terms of a contract become meaningless long before the project is complete, sometimes even before the contract is signed.
The fastest and most effective way to stay on top of the needs of the customer are to communicate and communicate often. The shorter the feedback look the better.
Customer collaboration over contract negotiation

## Slide 8: Manifesto for Agile Software Development
Responding to change over following a plan
Notes: The ability to respond to change often determines the success of failure of a software project. When we build plans, we need to make sure they are flexible and ready to adapt to changes in the business and technology.
The course of a software project cannot be planned very far into the future. First, the business environment is likely to change, causing requirements to shift. Second, once they see the system start to function, customers are likely to alter the requirements. Finally, even if we know what the requirements are and are sure they won’t change, we are not very good at estimating how long it takes to develop them.
It is tempting to create and tape to the wall a nice PERT or Gantt chart for the whole project. What really happens is that the structure of the chart degrades. As the team gains knowledge bout the system and as the customer gains knowledge about the team’s needs certain tasks on the chart will become unnecessary. Other task will be discovered and will need to be added. In short, the plan will undergo changes in shape as well as dates.
The planning strategy: Make detailed plans for the next week, rough plans for the next 3 months, and extremely crude plans beyond that point.
The decreasing resolution of the plan means that we are investing in the detailed plan only for those task that are immediate. Once the detailed plan is made, it is difficult to change, since the team will have a lot of momentum and commitment. But since that plan governs only a week’s worth of time, the rest of the plan remains flexible.

## Slide 9: Agile Principles
Our Highest Priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter time scale.
Businesspeople and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a team is face-to-face conversations.
Working software is the primary measure of progress.
Agile processes promote sustainable development.
Continuous attention to technical excellence and good design enhance agility.
Simplicity – the art of maximizing the amount of work not done.
The best architects, requirements, and designs emerge from self-organized teams
At regular intervals, reflect on how to become more effective.
Notes: Our Highest Priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter time scale.
Businesspeople and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a team is face-to-face conversations.
Working software is the primary measure of progress.
Agile processes promote sustainable development.
Continuous attention to technical excellence and good design enhance agility.
Simplicity – the art of maximizing the amount of work not done.
The best architects, requirements, and designs emerge from self-organized teams
At regular intervals, reflect on how to become more effective.

## Slide 10: Summary
The professional goal of every software developer and every development team is to deliver the highest possible value to employers and customers.
Yet our projects fail, or fail to deliver value, at a dismaying rate.
The principles and values of agile software development were formed as a way to help team break the cycle of process inflation and to focus on simple techniques for reaching their goals.
Notes: Currently there are several flavors of agile processes available:
SCRUM, CRYSTAL, Feature-Driven Development, Adaptive Software Development, Extreme Programming and others.
The vast majority of successful agile teams have drawn from all of these processes to tune their own particular flavor of agile. These adaptations seem to be gravitating around a combination of SCRUM and Extreme Programming.
SCRUM practices are used manage multiple teams that use Extreme Programming.

## Slide 11: Resources
“Agile Principles, Patterns, and Practices”
by Robert C Martin and Micah Martin
The Manifesto for Agile Software Development
http://agilemanifesto.org
History: The Agile Manifesto
http://agilemanifesto.org/history.html
Additional Resources
http://delicious.com/jay.smith/Agile